PLUMBLINE

FREE TOOL

Job Closeout Checklist

Run through this before every final invoice goes out.

The ten-minute check that pays for itself the first time you catch an unbilled extra.

plumbline.work  ·  Free Resource  ·  Charron Digital Group Inc.

# Why You Need a Closeout Checklist

Most contractors lose money at the end of jobs, not during them. The work gets done, the crew moves on, and the invoice goes out without a final review. Extras get forgotten. Deficiencies are not documented. The holdback window closes before anyone follows up.

This checklist takes ten minutes. Run it before every final invoice.

A single missed extra on a $150,000 job costs more than a full year of Plumbline tools. The checklist is free. Use it.

# How to Use This Checklist

- Fill in the job header at the top.

- Work through each section in order.

- Check the box when you have confirmed that item is done.

- Flag anything you cannot check off — those are your open items.

- Do not send the final invoice until every item in the Financial section is checked.

- File the completed checklist with the job records. Keep it for at least two years.

# Job Closeout Checklist

| Job name |  | Job number |  |
| --- | --- | --- | --- |
| Client |  | Closeout date |  |
| Completed by |  | Contract value | $ |

|  | Closeout Item | Section | Notes or Action |
| --- | --- | --- | --- |
| FINANCIAL — Complete before sending the final invoice |  |  |  |
| ☐ | Labour hours match the timesheets for this job | Financial | Compare final hours to payroll records |
| ☐ | All material costs are matched to receipts and invoices | Financial |  |
| ☐ | All subcontractor invoices received and checked against agreements | Financial |  |
| ☐ | Every extra and change order has been identified and listed | Financial | Check site notes and text messages |
| ☐ | Every extra has a dollar value attached | Financial |  |
| ☐ | Every extra is on the invoice — nothing left unbilled | Financial | This is the most common place money is lost |
| ☐ | Every change order has written client acknowledgment on file | Financial | Email, text, or signed document |
| ☐ | Final contract value confirmed — original plus all approved extras | Financial |  |
| ☐ | Final invoice reviewed before sending | Financial |  |
| ☐ | Holdback amount identified and payment terms noted | Financial | Usually 10%, due 45 days after substantial completion in Ontario |
| QUALITY — Confirm the work is finished and documented |  |  |  |
| ☐ | Final walkthrough completed with the client or GC | Quality |  |
| ☐ | All deficiencies identified and listed in writing | Quality | Even small ones. List them. |
| ☐ | Timeline to fix deficiencies agreed with the client | Quality |  |
| ☐ | All deficiencies resolved or formally listed as outstanding | Quality |  |
| ☐ | Client has confirmed in writing that the scope is complete | Quality | Written is better than verbal |
| ☐ | Any warranty terms sent to the client in writing | Quality |  |
| ☐ | Photos or as-built notes taken and filed for buried work | Quality |  |
| SAFETY AND COMPLIANCE |  |  |  |
| ☐ | All daily JSAs for this job filed and accessible | Safety |  |
| ☐ | Any incidents or near misses on this job logged and closed | Safety |  |
| ☐ | WSIB or MLITSD reporting completed if required | Safety |  |
| ☐ | Site cleaned up — all materials, waste, and equipment removed | Safety |  |
| ☐ | Any permits or inspections — final sign-off obtained | Safety |  |
| LEGAL AND ADMINISTRATION |  |  |  |
| ☐ | Substantial completion date recorded — this starts the lien period | Legal | 45 days in Ontario for most construction projects |
| ☐ | Certificate of Substantial Completion issued if needed | Legal | Required in some cases to start the holdback release period |
| ☐ | Calendar reminder set for day 45 after substantial completion | Legal | After this date your lien rights expire |
| ☐ | Statutory declarations from all subcontractors obtained | Legal | Required before you release holdback to subs |
| ☐ | All project documents filed — contracts, change orders, approvals, JSAs | Admin |  |
| ☐ | Client contact information updated in your records | Admin | For warranty follow-up and referrals |
| ☐ | Referral or review requested from the client | Admin |  |

# Financial Summary

Complete this after the checklist is done. This is your permanent record of what the job made.

| Line | Budget | Actual |
| --- | --- | --- |
| Original contract value |  |  |
| Change orders and extras total |  |  |
| Revised contract value |  |  |
| Labour cost |  |  |
| Materials cost |  |  |
| Subcontractor cost |  |  |
| Total cost |  |  |
| Gross profit |  |  |
| Gross margin % |  |  |

# Common Closeout Mistakes

| Mistake | What It Costs You |
| --- | --- |
| Invoicing without checking extras | It is common to miss $2,000–$10,000 on larger jobs. Once the invoice is sent, it is awkward to add to it. |
| No written client sign-off before the final invoice | Client disputes work quality after paying. Without a written record, you have nothing to stand on. |
| Missing the lien window | 45 days from substantial completion in Ontario. After this, your lien rights are gone permanently. |
| Not documenting deficiencies | Client claims more deficiencies than actually existed. No record to dispute it. |
| Not following up on holdback | Holdback sits uncollected. Some contractors lose thousands per year this way. |

# Where to Read the Law

The references in this checklist point to specific sections of Ontario law. Use the table below to find the full text online.

| Law or Standard | What It Covers | Where to Find It |
| --- | --- | --- |
| Construction Act | Governs payment, holdbacks, and lien rights on Ontario construction projects. | ontario.ca/laws/statute/90c30 |
| Occupational Health and Safety Act (OHSA) | Ontario’s main workplace safety law. Sets out the duties of employers, supervisors, and workers. | ontario.ca/laws/statute/90o01 |
| IHSA Construction Safety Guide (plain language) | Plain-language guide to Ontario construction law. Easier to read than the raw legislation. Works on mobile. | ohsguide.ihsa.ca |

# Where to Read the Law

The references in these policies point to specific sections of Ontario law. Use the table below to find the full text online.

| Law or Standard | What It Covers | Where to Find It |
| --- | --- | --- |
| Occupational Health and Safety Act (OHSA) | Ontario’s main workplace safety law. Sets out the duties of employers, supervisors, and workers. | ontario.ca/laws/statute/90o01 |
| O. Reg. 213/91 — Construction Projects | The main regulation governing safety on Ontario construction sites. Sections 26–26.9 cover fall protection. | ontario.ca/laws/regulation/910213 |
| O. Reg. 297/13 — Working at Heights Training | Sets the requirements for Working at Heights certification on construction sites. | ontario.ca/laws/regulation/130297 |
| Employment Standards Act (ESA) | Sets minimum standards for employment in Ontario — wages, hours, vacation, and termination. | ontario.ca/laws/statute/00e41 |
| IHSA Construction Safety Guide (plain language) | Plain-language guide to Ontario construction law. Easier to read than the raw legislation. Works on mobile. | ohsguide.ihsa.ca |

# Glossary

| Term | Plain Language Definition |
| --- | --- |
| Certificate of Substantial Completion | A formal document that marks the date a project is considered substantially done. It starts the holdback release period for subcontractors. Required in some contracts and under the Construction Act. |
| Change order | A written record of any change to the original scope of work. Includes a description, a dollar value, and client acknowledgment. Without a change order, an extra is very difficult to collect. |
| Construction Act | Ontario legislation (Construction Act, R.S.O. 1990, c. C.30) that governs payment, holdbacks, and lien rights on construction projects. |
| Deficiency | Work that does not meet the agreed standard or the contract requirements. Must be documented in writing at closeout so the scope of corrections is clear to both parties. |
| GC | General Contractor. The main company managing the construction project. |
| Holdback | A portion of each payment — usually 10% — that the owner holds back until the lien period expires and all subcontractors have been paid. Governed by the Construction Act. |
| JSA | Job Safety Analysis. A written hazard assessment completed before starting a task. Documents the hazards, who is at risk, and what controls are in place. |
| Lien period | The time a contractor, subcontractor, or supplier has to register a lien against a property if they have not been paid. In Ontario, this is generally 45 days after the last day of work or supply of materials. |
| MLITSD | Ministry of Labour, Immigration, Training and Skills Development. The Ontario government body that enforces workplace safety laws. |
| Statutory declaration | A legal sworn statement. Subcontractors provide these to confirm they have paid their own suppliers and workers before holdback is released. |
| Substantial completion | The point at which a project is complete enough to be used for its intended purpose, even if minor work remains. Starts the 45-day lien period. |
| WSIB | Workplace Safety and Insurance Board. Ontario's workers' compensation body. Employers must report certain workplace injuries. WSIB clearance certificates confirm a subcontractor's account is in good standing. |

The Closeout Shield on Plumbline runs this checklist digitally — it blocks the invoice until all extras are captured, tracks change order acknowledgments, and logs the closeout record permanently. Book a free Operational Audit at plumbline.work.